COMMERCIAL PROPOSAL

E-Commerce & Digital Estate Platform Development

for Rock One Wild Tea — Ceylon Artisanal Estate

Prepared by

Axentra Tech Software Solutions

www.axentratech.com

axentrat@gmail.com   |   +94 77 494 7440

Date of Issue: 25 August 2026

Proposal Reference: AXT-P-2026-014   |   Valid for 30 days

# 1. Introduction

Axentra Tech Software Solutions is pleased to present this commercial proposal to Rock One Wild Tea (“the Client”) for the design and development of a bespoke, luxury-grade e-commerce and digital estate platform. This document outlines the complete scope of deliverables, technology approach, investment, payment schedule, timeline, support services, and terms governing the engagement.

The proposed platform is purpose-built to reflect the Client’s artisanal Ceylon tea heritage — combining a refined visual identity, a numbered collector’s gift box storefront, a factory tour and tasting booking engine, an integrated bank-deposit verification workflow, and a concierge administration console — delivered on a modern, secure, and scalable technology stack.

This proposal is valid for 30 days from the date of issue stated on the cover page.

# 2. About Axentra Tech

Axentra Tech Software Solutions is a Sri Lanka-based software development company specializing in custom web platforms, e-commerce systems, and digital brand identities for premium and heritage businesses. We combine modern engineering practices with a design-first approach to deliver software that is fast, secure, and built to grow with our clients.

Website: www.axentratech.com

Business Registration No: UVA/MON/SIY/3171

# 3. Detailed Scope of Deliverables

## Module 1 — Luxury Brand Identity & UI/UX Design System

- Brand signature & lockup: alpha-transparent Royal Metallic Gold (#D4AF37) teapot insignia emblem, single-line horizontal serif wordmark (ROCK ONE WILD TEA) with tagline (CEYLON ARTISANAL ESTATE).

- Complete multi-resolution favicon suite (favicon.ico, 32×32, 16×16, favicon.png, apple-touch-icon 180×180).

- Ergonomic 3-zone navigation — desktop bar with bespoke SVG icons and gold active highlights (My Order, Concierge Desk); animated mobile/tablet drawer with custom gold scrollbar and touch scrolling.

- Fully fluid, responsive architecture across desktop (1440px+), laptop (1024–1366px), tablet (768–1024px), and mobile (360–600px).

## Module 2 — Artisanal Storefront & Numbered Gift Box Catalog

- Numbered Collector’s Gift Box Reserve showcase (Master Reserve, Royal Ceylon Chest, Emerald Oolong Vault) with concierge enquiry via WhatsApp Business (pre-filled query strings) and direct email.

- Hybrid purchase flow: online payment links or bank wire deposit.

- Product catalog with live filter engine — multi-category filtering (Black, White, Green, Herbal, Limited Reserves), search bar, and real-time stock indicators (In Stock / Low Stock / Rare Reserve).

- Sommelier detail modal with flavour profile, aroma notes, elevation data, dual pricing (LKR / USD), and an interactive Brewing Ritual guide (temperature, steep time, pairing notes).

## Module 3 — Factory Tour & Sommelier Tasting Booking Engine

- Interactive slot reservation calendar with dates, times, per-guest pricing, and capacity limits; real-time colour-coded capacity counter.

- Multi-tier checkout drawer — Card (Stripe/PayPal payment links), Bank Wire Transfer (estate account with SWIFT/IBAN), and Cash/Cheque deposit slip uploader (JPEG, PNG, PDF, drag-and-drop).

- Automated booking reference code generation (e.g. ROW-TOUR-XXXX).

## Module 4 — Universal Bank Deposit Slip Validation System

- Public Order Desk: order lookup by reference ID or email, live status badges (Slip Attached – Pending Verification / Payment Confirmed / Requires Attention), self-service re-upload.

- Concierge Slip Inspector console: high-resolution modal viewer for uploaded slips, one-click approval (locks inventory/tour slot, timestamps verification), one-click rejection with reason capture and automatic customer alert.

## Module 5 — Concierge Administration Console

- Passcode-protected back-office login with session preservation.

- Inventory management — add/edit products, pricing, stock levels, category tags.

- Tour schedule manager — create slots, edit capacities, open/close dates.

- Central Orders Desk & reservations audit log combining gift box orders, product sales, and tour deposits with slip previews.

## Module 6 — Visual Gallery, Heritage Bulletins & Engagement

- High-DPI lightbox gallery with keyboard navigation and scroll-lock.

- Estate Bulletins feed for harvest announcements and heritage news with read-more modals.

- Footer newsletter subscription with client-side email validation.

## Module 7 — Performance, Security & Cloud Deployment

- Zero-dependency client architecture tuned for sub-second load performance.

- Automated cache-busting pipeline (script/stylesheet version stamping).

- Cloud deployment with global CDN, free SSL/TLS, DDoS mitigation, and 99.9% uptime target.

# 4. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | Semantic HTML5, Vanilla CSS3 (Glassmorphism, Flexbox, CSS Grid), Vanilla JavaScript (ES6+ Modules, Web Storage API) |
| Backend | Node.js |
| Database | Postgres — Supabase |
| Assets | Custom 1.8px inline SVG vector icons, alpha-transparent PNGs |
| Integrations | WhatsApp Business API, direct mail gateway, Stripe / PayPal payment links, email integration |
| Hosting | Frontend & backend on Vercel; database on Supabase |

# 5. Platform Capacity & Data Limits

This proposal is scoped to Axentra Tech's Starter Infrastructure Tier, sized for the Client's current launch volume on the Supabase / Vercel hosting stack described in Section 4. The Starter Tier comfortably supports:

- Up to 2,000 – 3,000 daily website visitors

- Over 500,000 total lifetime customer orders & tour reservations stored in the database

- Over 10,000 uploaded customer bank deposit slips stored in the system

As the business grows, traffic and store records will eventually approach these thresholds. When that happens, one of the following two paths applies:

- Data housekeeping: older, completed records (e.g. fulfilled orders, expired tour bookings, verified deposit slips beyond a rolling retention period) are archived or removed to keep the platform running at full performance within the Starter Tier; or

- Tier upgrade: the Client subscribes to Axentra Tech's next infrastructure tier for expanded database storage, file storage, and traffic capacity, with no disruption to the live platform.

Axentra Tech monitors usage as part of AMC coverage (Section 10.2) and will proactively notify the Client before any threshold is reached, together with a recommended upgrade or housekeeping plan. Infrastructure tier upgrades are billed separately at Supabase/Vercel's prevailing plan cost plus Axentra Tech's configuration fee and are not included in the project cost below.

# 6.  Investment — Project Cost

The total investment below reflects a full custom build of all seven modules described in Section 3, including design, development, integration, testing, and deployment, sized to the Starter Tier described in Section 5.

| Deliverable | Cost (LKR) |
| --- | --- |
| Module 1 — Brand Identity & UI/UX Design System | 25,000 |
| Module 2 — Storefront & Gift Box Catalog | 5,000 |
| Module 3 — Tour & Tasting Booking Engine | 10,000 |
| Module 4 — Bank Deposit Slip Validation System | 5,000 |
| Module 5 — Concierge Administration Console | 15,000 |
| Module 6 — Gallery, Bulletins & Engagement | 5,000 |
| Module 7 — Performance, Security & Cloud Deployment (hosting charges included) | 20,000 |
| Domian Hosting & DNS | Free |
| Payment getaway Integration | Free |
| Project Management, QA & Testing | Free |
| Basic SEO and Code optimizing to Advance SEO | Free |
| WhatsApp integration and Email service integration (200 Mails per month) | Free |

TOTAL PROJECT COST: LKR 85,000

All contractual amounts are in Sri Lankan Rupees (LKR). Price excludes payment-gateway transaction fees, domain registration, and any third-party subscription costs, which are billed at actual cost.

# 7. Payment Schedule

Payment is structured across three milestones, aligned to project progress:

| Milestone | Trigger | % | Amount (LKR) |
| --- | --- | --- | --- |
| Milestone 1 — Down Payment | On signing of this Agreement, before development begins | 30% | 25,500 |
| Milestone 2 — UAT Payment | On Client sign-off of User Acceptance Testing (UAT) | 30% | 25,500 |
| Milestone 3 — Go-Live Payment | On deployment and final delivery acceptance | 40% | 34,000 |

TOTAL: LKR 85,000

Bank transfer details will be issued on invoice. All milestone payments are due within 5 business days of invoice date unless otherwise agreed in writing.

# 8. Project Timeline

Estimated duration: from signed agreement, receipt of Milestone 1 payment, and receipt of all required Client content (logo, product data, images, brand text).

| Phase | Duration | Activities |
| --- | --- | --- |
| Phase 1 — Discovery & Design | Weeks 1–2 | Requirements finalization, brand system, wireframes, UI design for all modules |
| Phase 2 — Core Development | 4 Days | Storefront, catalog, filter engine, booking engine, bank slip validation system |
| Phase 3 — Admin & Engagement | 2 Days | Concierge admin console, gallery, bulletins, newsletter, integrations |
| Phase 4 — QA & UAT | 1 Week | Internal QA, performance tuning, Client UAT review and sign-off |
| Phase 5 — Deployment & Go-Live | 1 Day | Production deployment, DNS/SSL setup, final walkthrough, handover |

Timeline assumes timely Client feedback (within 3 business days per review cycle) and content delivery. Delays caused by the Client will extend the schedule accordingly and will not be counted against Axentra Tech.

# 9. What Is Included

## Included in This Proposal

- All seven modules described in Section 3, fully designed and developed

- Fully responsive design across desktop, tablet, and mobile

- Node.js backend with Supabase database setup and configuration

- WhatsApp Business, email, and Stripe/PayPal payment-link integration

- Production deployment with SSL/TLS, CDN, and cache-busting pipeline

- Source code handover on final payment

- 30 days of free post-launch support (see Section 10)

- Basic staff walkthrough / handover session for the admin console

## Not Included / Out of Scope

- Domain registration and renewal fees (billed at actual cost, if applicable)

- Third-party transaction fees charged by Stripe, PayPal, or banks

- Product photography, copywriting, and translation services (Client to supply)

- Paid advertising, SEO campaigns, and social media management

# 10. Support Services

Axentra Tech does not disappear after launch. We offer structured, tiered post-delivery support to ensure your software continues to run reliably and improves over time.

## 10.1 Free Post-Launch Support — Included (30 Days)

All projects include 30 days of free support from the go-live date, covering:

- Bug fixes for issues found after delivery

- Minor configuration adjustments

- Guidance on system usage questions

- Response within 24 business hours

## Support Channels

- Email: axentrat@gmail.com

- Phone: +94 77 494 7440

- WhatsApp: +94 77 175 7556

Business Hours: Monday – Friday, 9:00 AM – 6:00 PM   |   Saturday, 10:00 AM – 2:00 PM

## 10.2 Annual Maintenance Contract (AMC) Optional

After the free 30-day period, the Client may subscribe to an AMC for continued professional support. AMC coverage also includes the usage monitoring described in Section 5 (Platform Capacity & Data Limits), so the Client is notified ahead of any capacity threshold.

| AMC Tier | Coverage | Annual Price (LKR) |
| --- | --- | --- |
| Basic AMC | Bug fixes, minor updates, email & WhatsApp support | 8,000 / year |
| Standard AMC | Basic + performance monitoring, small feature enhancements, priority response | 15,000 / year |
| Premium AMC | Standard + on-site visits (up to 2/year), quarterly health reports, same-day response | 25,000 / year |

## 10.3 Support Response Time SLA

| Issue Type | Free 30-Day | AMC Basic | AMC Standard | AMC Premium |
| --- | --- | --- | --- | --- |
| Critical — system down | 4 hrs | 12 hrs | 8 hrs | 4 hrs |
| Major — key feature broken | 8 hrs | 24 hrs | 16 hrs | 8 hrs |
| Minor — non-blocking issue | 12 hrs | 48 hrs | 32 hrs | 24 hrs |

## 10.4 Out-of-Scope Work (Ad-Hoc)

New features, redesigns, or third-party integrations beyond the agreed scope will be quoted separately on a time & materials basis at the prevailing Axentra Tech rate.

# 11. Refund Policy

## 11.1 Milestone 1 — Down Payment (LKR 25,500)

Non-refundable once this Agreement is signed and development has commenced. This covers initial planning, design, database architecture, and project setup costs.

## 11.2 Milestone 2 — UAT Payment (LKR 25,500)

Non-refundable once the Client has signed off on UAT approval. If Axentra Tech fails to deliver the agreed features to a working standard, the Client may request a partial refund of up to 50% of this milestone after raising a formal written dispute.

## 11.3 Milestone 3 — Go-Live Payment (LKR 34,000)

Non-refundable once the system is deployed and the Client has accepted final delivery.

## 11.4 Refund Eligibility Conditions

A refund request will only be considered if:

- Axentra Tech is unable to deliver the agreed scope of work

- The project is abandoned by Axentra Tech without cause

- A written dispute is submitted within 14 days of a missed milestone

## 11.5 Refund Request Process

- Submit a written request to axentrat@gmail.com

- Axentra Tech reviews the request within 7 business days

- If approved, refund is processed within 14 business days

## 11.6 Scope Changes

Changes to the agreed scope after development begins may incur additional charges. All scope change requests must be submitted in writing and approved by both parties before work proceeds.

# 12. Terms & Conditions

- This proposal is valid for 30 days from the date of issue.

- Work begins only after the signed agreement and Milestone 1 payment are received.

- The Client must provide required content (logo, product images, brand text) within agreed timelines. Delays caused by the Client will not count against the project deadline.

- Axentra Tech retains the right to showcase this project in its portfolio unless the Client requests otherwise in writing.

- All project change communications must be made in writing via email or WhatsApp.

- This agreement is governed by the laws of Sri Lanka.

# 13. Acceptance

By signing below, both parties agree to the scope, pricing, payment schedule, timeline, and terms set out in this proposal, and authorise Axentra Tech Software Solutions to commence work upon receipt of the Milestone 1 payment.

For Axentra Tech Software Solutions

Signature

Hasitha Sandaruwan Weerasinghe – Founder & CEO Axentra Tech Software Solutions

Name & Designation

28/08/2026

Date

For the Client — Rock One Wild Tea

Signature

Name & Designation

Date